🪶

Nestful

Where openness comes first.

PROJECT PLAN

Business Scope · Technical Architecture · Deployed Services · Current Status · Roadmap

Living document — last updated July 21, 2026

Nestful, LLC (formation pending) · nestfulapp.com

# Table of Contents

# 1. Executive Summary

Nestful is a dating platform built on one core principle: mutual, pre-screened openness to partners with children or dependents, settled before the first message — not on date three. Members declare upfront whether they have kids or dependents and what they are open to in a partner; the app only ever surfaces mutually compatible matches, so the awkward, relationship-derailing conversation that usually surfaces after emotional investment has already been built never has to happen.

As of this writing, Nestful is a live, working application at nestfulapp.com, backed by a real database, real authentication, real transactional email, and a fully isolated staging environment for safely testing changes before they reach real users. The business is in a freemium BETA phase: the core product experience is entirely free, with a paid “Nestful+” tier fully built in code but deliberately disabled until payment infrastructure and legal formation are in place.

This document is the durable reference for the project — what it is, how it is built, what is deployed where, what is verified working, and what remains to be done. It is intended to be updated as the project evolves, not a one-time snapshot.

# 2. Business Concept & Brand

## 2.1 The Core Idea

Mainstream dating apps treat “do you have kids” as a skippable profile field. It carries stigma, so many parents delay disclosing it — and the conversation often lands after chemistry and attachment have already formed, causing real hurt on both sides. Nestful makes openness the entry ticket rather than a filter people hope was used honestly: members only ever see people whose stated openness is mutually compatible with their own.

## 2.2 Community Language

- Full Nest 🪶 — members who have kids or dependents. “My nest has company.”

- Nest-Ready 🌿 — members without dependents who are open to joining a family. “My nest has room.”

Full Nest members get an exclusive, opt-in option to be shown Nest-Ready partners; Nest-Ready members cannot select this for themselves, so a Nest-Ready ↔ Nest-Ready pairing is structurally impossible — by design, since that pairing would defeat the purpose of the app.

## 2.3 Target Market

- Single parents seeking partners without the disclosure dance common on mainstream apps.

- Non-parents genuinely open to (or seeking) a partner with a family — currently invisible to parents on other platforms.

- Caregivers of extended dependents (an aging parent, a disabled sibling) — an underserved segment no direct competitor addresses.

## 2.4 Competitive Landscape

Stir (Match Group) and Heybaby both address parent-focused dating but skew toward parent-to-parent matching and do not address extended-dependent caregivers or depth-of-openness matching (ages, time rhythm, caregiving type) the way Nestful does. Mutual pre-screening as an architectural gate — not an optional filter — is a first in the category.

## 2.5 Brand & Domain

- Domain: nestfulapp.com (registered and live).

- Tagline: “Where openness comes first.”

- Palette: robin’s-egg blues — #00C2CF, #F3FBFF, #FFE66D, #A8DADC, #1D3557.

- Trademark note: a naming collision was found with Nestfully LLC (USPTO marks NESTFULLY and NESTAVA, real estate software). A trademark clearance search is recommended before wider public launch — see the Roadmap.

- Entity: Nestful, LLC — planned, not yet formed.

# 3. Product Scope — Freemium BETA

Everyone with room in their nest can use the core product for free. Daily caps (8 likes, 2 notes per day) keep the app feeling purposeful and exclusive rather than an endless-swipe experience — they are a product choice, not a paywall. Nothing safety-related or core to the pre-screening promise is ever paywalled.

## 3.1 Onboarding (the pre-screen)

- Gender identity: Woman / Man / Nonbinary, plus an optional free-text “in my own words” field — never an “Other” bucket.

- Pronouns: common presets or a custom entry.

- “Show me…” as a true multi-select (never a binary “both”) — a mutual-preference match, not one-directional.

- Full Nest / Nest-Ready choice, with the exclusive Nest-Ready openness option described in Section 2.2.

- Nest contents (young kids, teens, adult dependents) with optional household-size ranges (1 / 2 / 3+) — ranges rather than exact counts, to avoid over-identifying real children.

- Time rhythm (full-time, alternating weeks, weekends, varies) and a private “how many kids am I open to” preference filter that silently shapes the deck without ever being shown to other members.

- City, bio, and an optional photo — gated behind a binding child-safety policy (no minors in any photo, ever) with an explicit confirmation checkbox.

## 3.2 Matching & the Deck

- List view and a Stack (swipe-style) view, toggleable.

- Full profile detail view on click, including bio, nest details, and openness tags.

- Like, and Like-with-a-note (personalized, capped to keep it meaningful).

- Nest filters (age categories, household size, time rhythm) — free in the BETA.

- Rhythm Match — surfaces members whose kid-free time aligns with yours — free in the BETA.

- “Who liked you” — free and fully revealed in the BETA (a paid-tier feature on most competing apps).

## 3.3 Account & Trust

- Real signup/sign-in, self-service password change, and a real forgotten-password recovery flow.

- Permanent, type-to-confirm account deletion that genuinely removes the login (see Section 6.5).

- Required Terms & Privacy consent at signup, with an acceptance timestamp stored on the account.

## 3.4 Nestful+ (built, currently disabled)

The full upgrade funnel exists in code — plan selection, perk list, mock checkout — gated behind a single feature flag (FEATURES.upgradeEnabled in brand.js). Members who hit a daily cap see a warm “coming soon” screen and can join a waitlist instead of a paywall. Planned Nestful+ perks: unlimited likes, Private Nest mode (visible only to people you’ve liked), a weekly profile Boost, 10 notes/week (still capped, deliberately, so notes stay meaningful), and date-night partner perks.

# 4. Technical Architecture

## 4.1 Frontend

A dependency-free, build-step-free static application: plain HTML, CSS, and JavaScript. This was a deliberate choice to keep the project free to run and easy to deploy anywhere — there is no bundler, framework, or compile step.

- index.html — the single page shell.

- app.js — the entire application: a client-side view router, all screens, and all business logic.

- brand.js / brand.css — every brand-specific value (name, tagline, badge language, colors, fonts) isolated into two files, so rebranding never touches application logic.

- supabase-config.js / supabase-client.js — the backend connection layer (see 4.5).

- terms.html / privacy.html — the in-app legal pages linked from the signup consent checkbox.

## 4.2 Backend — Supabase

Postgres database, authentication, Row Level Security, file storage, and serverless Edge Functions, running as two entirely separate projects (production and staging — see Section 5).

- profiles table — one row per account, keyed to Supabase’s own auth.users; holds every onboarding field. A database trigger auto-creates a blank row the moment someone signs up.

- likes table — real member-to-member likes with an optional note; readable by both the sender and recipient.

- usage_events table — powers the daily like/note caps without trusting the client.

- Row Level Security — every table’s access rules are enforced at the database layer: members can read any profile (as any dating app requires) but can only write their own; likes are readable only by the two people involved.

- Storage — an “avatars” bucket exists and is public-read, created for future use; photos are currently stored as base64 directly in the profiles table (see Roadmap).

## 4.3 Email — Brevo

- Domain nestfulapp.com is fully verified for sending (SPF, DKIM, DMARC, and branded-link records at GoDaddy).

- Supabase Auth’s password-reset emails route through Brevo’s SMTP relay, sent from support@nestfulapp.com.

- Four real transactional notifications — welcome, password-changed, Nestful+ waitlist, and account-deleted — are sent via Brevo’s transactional API, called from a secure server-side function (Section 4.4).

## 4.4 Serverless Functions

Two functions handle everything that requires a real secret key — keys that must never exist in browser-shipped code:

- netlify/functions/send-email.js (Netlify Function) — holds the real Brevo API key. Template-locked: the app can only choose which of four pre-written, on-brand HTML emails to send, never arbitrary content, which prevents the public endpoint from being usable as a spam relay.

- backend/edge-functions/delete-account (Supabase Edge Function) — holds the Supabase service_role key. Verifies the caller from their own session token (never a client-supplied ID) and performs a real account deletion that Row Level Security structurally cannot allow a user to do to themselves from the browser.

## 4.5 Hosting & Deployment

- Netlify hosts two entirely separate sites from the same GitHub repository — one deploying the main branch to nestfulapp.com, one deploying the staging branch to its own URL.

- GitHub (github.com/jdrobi01/-nestful, private) is the single source of truth; both branches auto-deploy on push.

- GoDaddy remains the domain registrar and DNS host; Netlify’s hosting is connected via A/CNAME records rather than a nameserver handoff, keeping DNS control with the founder rather than the host.

## 4.6 Environment-Switching Architecture

A single config file (app/supabase-config.js) holds credentials for both the production and staging Supabase projects and automatically selects between them based on which domain is actually serving the page. The safety default is deliberate: only the exact production hostname uses production data — localhost, Netlify preview URLs, and the staging deploy all default to staging, so a mistake can never accidentally touch real user data.

# 5. Deployed Services & Vendor Inventory

| Service | Role | What it does here | Tier / Cost |
| --- | --- | --- | --- |
| GoDaddy | Domain & DNS | Registrar for nestfulapp.com; DNS records for Netlify, Brevo (SPF/DKIM/DMARC), and Microsoft 365 email; hosts support@nestfulapp.com inbox. | Paid (domain + M365) |
| Supabase | Backend (2 projects) | Postgres database, authentication, Row Level Security, Storage, and the delete-account Edge Function. Production project cxeibgrrrdvxadaxmxrw (us-east-2); staging project kkgcjridxbjncvkcazdf (us-west-2) — fully separate database. | Free tier |
| Brevo | Transactional email | Sends all real email: Supabase Auth password-reset emails (via SMTP relay) and 4 app notifications (welcome, password-changed, waitlist, account-deleted) via transactional API. Verified sender domain nestfulapp.com. | Free tier (9,000/mo) |
| Netlify | Hosting + serverless (2 sites) | Static hosting for the app plus a serverless Function (send-email.js). Production site “endearing-taffy-e905fb” → nestfulapp.com; staging site “loquacious-fudge-257e28” → its own URL. | Free tier |
| GitHub | Source control | Private repository github.com/jdrobi01/-nestful. main branch deploys to production; staging branch deploys to staging — both auto-deploy on push. | Free (private repo) |

## 5.1 Environments at a Glance

|  | Production | Staging |
| --- | --- | --- |
| Domain | nestfulapp.com | loquacious-fudge-257e28.netlify.app |
| Netlify site | endearing-taffy-e905fb | loquacious-fudge-257e28 |
| Git branch | main | staging |
| Supabase project | cxeibgrrrdvxadaxmxrw (us-east-2) | kkgcjridxbjncvkcazdf (us-west-2) |
| Demo/sample profiles | Never shown (real users only) | Shown, for testing the deck UI |
| Selected by | location.hostname === nestfulapp.com exactly | Everything else — the safe default |

# 6. Security, Privacy & Legal

## 6.1 Key & Secret Handling

- Supabase’s publishable (anon) key is safe for client-side exposure by design — Row Level Security, not key secrecy, is what actually protects data.

- The Supabase service_role key and the Brevo API key are genuine secrets. Neither has ever been placed in browser-shipped code; both live only inside their respective serverless functions (Section 4.4).

- A local file containing real plaintext secrets (an email account password, the Supabase database password, and the full Brevo key) was found during setup and excluded from git via .gitignore before it could ever be committed. Moving it into a password manager is an open item — see Roadmap.

## 6.2 Child Safety

No minors may appear in any photo on the platform, under any circumstances — this is a binding conduct rule, not a suggestion, enforced through onboarding copy, a required confirmation checkbox on every photo upload, and the Terms of Service. No children’s names, schools, or schedules may appear anywhere on a profile.

## 6.3 Legal Documents

Full drafts of the Terms & Conditions and Privacy Policy exist (nestful/legal/), covering user-generated-content ownership and licensing, Section 230 platform positioning, the child-safety policy as a binding rule, 18+ eligibility, a no-background-check disclaimer, liability limitations, indemnification, and a DMCA process. In-app versions are linked from a required consent checkbox at signup, and consent is timestamped on the account.

These documents are explicitly marked as drafts and are not legal advice. Attorney review is required before any public, non-BETA launch — see Roadmap.

## 6.4 Abuse Protections

The public-facing send-email function is template-locked (cannot send arbitrary content) and checks the request’s origin against an allowlist. This is a casual-abuse deterrent, not a hard security boundary — the real backstop is Brevo’s own account-level sending limits. Stronger protection (rate-limiting, CAPTCHA) is recommended before a wide public launch.

## 6.5 Account Deletion — Design Note

Because Row Level Security intentionally prevents a user from deleting their own login record (only their profile data), a dedicated server-side Edge Function using the privileged service_role key was built to perform real deletions. This was found and fixed as a live issue on July 21, 2026: initial client-side-only deletion left the login intact, blocking re-registration with the same email. The Edge Function fix was verified with full real account lifecycle tests — signup, delete, and successful re-signup with the identical email — on both the production and staging environments.

# 7. Current Status

As of July 21, 2026, the items below have been built and verified working through live, real-world testing — not just code review — on the actual deployed environments.

| Capability | Status | Notes |
| --- | --- | --- |
| Real accounts (signup/signin) | LIVE | Verified on both environments with full lifecycle tests |
| Password reset & change | LIVE | Real Supabase recovery flow, sent via Brevo |
| Account deletion | LIVE | Real deletion via Edge Function — fixed 2026-07-21 |
| Onboarding & profile editing | LIVE | Writes to the real profiles table |
| Mutual pre-screening logic | LIVE | Gender, nest-openness, and kid-count filters all working |
| Nest filters & Rhythm Match | LIVE | Free in the BETA, no paywall |
| Transactional notification emails | LIVE | 4 templates, verified via real inbox delivery |
| Production data authenticity | LIVE | Fake demo profiles excluded from production — fixed 2026-07-21 |
| Staging environment | LIVE | Fully isolated database, own domain, own data |
| Real member-to-member matching | OPEN | Still shows curated demo profiles on staging only; production is empty until 2nd real member |
| Founder admin dashboard (member list) | OPEN | Needs a read-only Edge Function — auth.users isn’t client-queryable |
| Nestful+ paid tier | OPEN | Built but disabled — needs LLC, bank account, payment processor |
| Photo storage via Supabase Storage | OPEN | Bucket created; photos currently stored as base64 in the database |
| Branded Supabase reset-password email | OPEN | Copy drafted; not yet pasted into either project’s template |
| Legal review | OPEN | Drafts only — attorney review required before public launch |

# 8. Roadmap — Features & Follow-Ups to Track

Ordered by priority. “High” items are the most consequential to product completeness or legal risk; “Low” items are polish or hardening that can wait.

| Priority | Item | Category | Why it matters |
| --- | --- | --- | --- |
| High | Real member-to-member matching (replace demo profiles with live queries against profiles) | Product | Core product promise; blocked mainly by needing a second real member |
| High | Legal review of Terms & Privacy Policy by a licensed attorney | Legal | Drafts are explicitly not legal advice; needed before wider public launch |
| High | Form Nestful, LLC | Legal | Personal liability shield; needed before real payments or wide launch |
| Medium | Trademark clearance search on “Nestful” | Legal | Existing USPTO marks (NESTFULLY, NESTAVA) found in adjacent use |
| Medium | Nestful+ payment processing (Stripe / App Store / Play Billing) | Monetization | Unlocks the built-but-disabled upgrade funnel |
| Medium | Founder admin dashboard rebuild (real member list) | Ops | Needs a read-only Edge Function using the service-role key |
| Medium | Move photo storage to Supabase Storage bucket | Technical | Bucket already created; smaller payloads, faster loads than base64 |
| Medium | DMCA agent registration with the U.S. Copyright Office | Legal | Required before relying on Section 230/DMCA safe-harbor positioning |
| Low | Paste branded HTML into Supabase’s password-reset template | Polish | Email already works; just uses Supabase’s default styling today |
| Low | Move support@nestful-pw.txt secrets into a password manager | Security | Currently a local file excluded from git, but still plaintext on disk |
| Low | Rate-limiting / CAPTCHA on public-facing functions | Security | Current abuse guards are casual deterrents, not hard boundaries |
| Low | Native iOS / Android via a Capacitor wrapper | Product | Reuses the existing codebase; PWA-first approach already in place |
| Low | Privacy-respecting analytics (e.g. Plausible) | Ops | No usage analytics installed yet |

# 9. Appendix — Key Locations

## 9.1 Repository Layout

- app/ — the entire live application (Netlify’s publish directory for both sites).

- backend/ — schema.sql, SETUP.md (the click-by-click setup guide), and edge-functions/ source.

- netlify/functions/ — the send-email.js serverless function.

- legal/ — full Terms & Conditions and Privacy Policy drafts.

- business-plan.md — the original business plan document.

- netlify.toml — deployment configuration (publish directory, functions directory).

## 9.2 Running It Locally

From the app/ folder: npx http-server . -p 4517 -c-1, then open http://localhost:4517. Local development always uses the staging Supabase project, never production.

## 9.3 Founder Access Points

- In-app founder dashboard: nestfulapp.com/#admin (notification log; a real member list requires the admin Edge Function noted in the Roadmap).

- Supabase dashboards: separate logins for the production and staging projects, under j.robinson92188@gmail.com.

- Netlify team: “Nestful,” two sites as described in Section 5.1.

- Brevo: real-time email logs and statistics for every message sent.

This is a living document. Update it as the project evolves — it is the reference for how Nestful is built, not a historical snapshot.